AI FitTrack – Personalized Fitness Recommendations powered by AI

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 23/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-5251 |
| Project Name | AI FitTrack |

Team Leader: YACHEL C   |   Team Members: GOMATHI S, ABIRAMI R, JANANI D

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Backend Setup | USN-1 | Initialize Node.js project and configure Express server | 6 | High | YOHESH SARAN S |
| Sprint-1 | Database Setup | USN-2 | Connect MongoDB and design the database structure | 6 | High | KABILAN S |
| Sprint-1 | User Model | USN-3 | Create User schema with bcrypt password hashing | 8 | High | VIJAYAKUMAR M |
| Sprint-2 | JWT Authentication | USN-4 | Implement register and login APIs with JWT token | 8 | High | YOHESH SARAN S |
| Sprint-2 | Auth Middleware | USN-5 | Create JWT verification middleware for protected routes | 6 | High | KARTHIKEYAN S |
| Sprint-2 | Workout Model | USN-6 | Design Workout schema linked to userId with category enum | 6 | High | KABILAN S |
| Sprint-3 | Workout CRUD APIs | USN-7 | Implement Add, Get, Update, Delete workout APIs | 10 | High | VIJAYAKUMAR M |
| Sprint-3 | Search API | USN-8 | Implement workout search/filter endpoint | 6 | Medium | KARTHI G |
| Sprint-3 | Gemini AI Integration | USN-9 | Build Gemini service layer for workout recommendations | 10 | High | YOHESH SARAN S |
| Sprint-4 | AI Fitness Insights | USN-10 | Implement fitness insight generation from workout statistics | 8 | High | KARTHIKEYAN S |
| Sprint-4 | Error Handling | USN-11 | Implement centralized error handling middleware | 6 | Medium | KARTHI G |
| Sprint-4 | API Testing | USN-12 | Test all APIs using Postman/ThunderClient and validate responses | 5 | Medium | All Members |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 5 Days | 02 Jun 2026 | 06 Jun 2026 | 20 | 06 Jun 2026 |
| Sprint-2 | 20 | 5 Days | 08 Jun 2026 | 12 Jun 2026 | 20 | 12 Jun 2026 |
| Sprint-3 | 26 | 5 Days | 15 Jun 2026 | 19 Jun 2026 | 26 | 19 Jun 2026 |
| Sprint-4 | 19 | 4 Days | 22 Jun 2026 | 25 Jun 2026 | 19 | 25 Jun 2026 |

Velocity: The team maintained a consistent velocity of approximately 20 story points per sprint, completing all planned backlog items on schedule across four sprints.